Project Planning Phase

Project Planning Template (Product Backlog, Sprint Planning, Stories, Story points)

| Date | 10 October 2026 |
| --- | --- |
| Team ID | SWTID-2026-7196 |
| Project Name | AI-Weatherwise |
| Maximum Marks | 5 Marks |

Product Backlog, Sprint Schedule, and Estimation (4 Marks)

Use the below template to create product backlog and sprint schedule

| Sprint | Functional Requirement (Epic) | User Story Number | User Story / Task | Story Points | Priority | Team Members |
| --- | --- | --- | --- | --- | --- | --- |
| Sprint-1 | Registration | USN-1 | As a user, I can register by entering my name, email and password. | 3 | High |  |
| Sprint-1 | Registration | USN-2 | As a user, I want my password stored securely (bcrypt hashing). | 2 | High |  |
| Sprint-1 | Login | USN-3 | As a user, I can log in with my email and password and receive a JWT token. | 3 | High |  |
| Sprint-2 | Login | USN-4 | As a user, I can update my profile name and password. | 2 | Medium |  |
| Sprint-1 | Favourite Locations | USN-5 | As a user, I can add a favourite city with its country. | 3 | High |  |
| Sprint-1 | Favourite Locations | USN-6 | As a user, I can view all my favourite cities. | 2 | High |  |
| Sprint-2 | Favourite Locations | USN-7 | As a user, I can update or delete a favourite city. | 3 | Medium |  |
| Sprint-1 | Weather | USN-8 | As a user, I can fetch the current weather for a city. | 3 | High |  |
| Sprint-2 | AI Insights | USN-9 | As a user, I can get a natural-language weather summary for a city. | 5 | High |  |
| Sprint-2 | AI Insights | USN-10 | As a user, I can get clothing and outdoor activity recommendations. | 5 | High |  |
| Sprint-2 | AI Insights | USN-11 | As a user, I still get results when API keys are unavailable (fallback mode). | 3 | Medium |  |
| Sprint-1 | Weather | USN-12 | As a visitor, I can view current weather without creating an account. | 2 | High |  |
| Sprint-3 | User Management | USN-13 | As an admin, I can view all registered users. | 3 | High |  |
| Sprint-3 | User Management | USN-14 | As an admin, I can suspend or delete a user. | 3 | Medium |  |
| Sprint-3 | Monitoring | USN-15 | As an admin, I can check API health and system statistics. | 2 | Medium |  |

Project Tracker, Velocity & Burndown Chart: (4 Marks)

| Sprint | Total Story Points | Duration | Sprint Start Date | Sprint End Date (Planned) | Story Points Completed (as on Planned End Date) | Sprint Release Date (Actual) |
| --- | --- | --- | --- | --- | --- | --- |
| Sprint-1 | 18 | 6 Days | 10 Oct 2026 | 15 Oct 2026 |  |  |
| Sprint-2 | 18 | 6 Days | 17 Oct 2026 | 22 Oct 2026 |  |  |
| Sprint-3 | 8 | 6 Days | 24 Oct 2026 | 29 Oct 2026 |  |  |

Velocity:

Imagine we have a 10-day sprint duration, and the velocity of the team is 20 (points per sprint). Let’s calculate the team’s average velocity (AV) per iteration unit (story points per day)

AI-Weatherwise: Each sprint is 6 days and the team plans 44 story points over 3 sprints (18 + 18 + 8). Average velocity = 44 / 3 = 14.67 story points per sprint. Average velocity per day (AV) = 14.67 / 6 = 2.44 story points per day.

Burndown Chart:

A burn down chart is a graphical representation of work left to do versus time. It is often used in agile software development methodologies such as Scrum. However, burn down charts can be applied to any project containing measurable progress over time.

https://www.visual-paradigm.com/scrum/scrum-burndown-chart/

https://www.atlassian.com/agile/tutorials/burndown-charts

AI-Weatherwise planned burndown: 44 story points over 3 sprints (18 days). Actual remaining work should be updated at the end of each sprint.

Reference:

https://www.atlassian.com/agile/project-management

https://www.atlassian.com/agile/tutorials/how-to-do-scrum-with-jira-software

https://www.atlassian.com/agile/tutorials/epics

https://www.atlassian.com/agile/tutorials/sprints

https://www.atlassian.com/agile/project-management/estimation

https://www.atlassian.com/agile/tutorials/burndown-charts